# OGSA informational document schedule

This chapter provides the development schedule of OGSA related informational documents. Informational documents include Architecture Documents, Service Description documents, and Scenario documents.

The list of candidate OGSA informational documents:

- OGSA ByteIO usecase document

- OGSA Data architecture document

- …

## OGSA ByteIO use-case document

The purpose of this document is to identify the requirements for the OGSA ByteIO interface. It is expected that the use cases will include reading from a binary file, reading the results of certain DAIS queries and reading data from a sensor, among other scenarios. The intention is that existing APIs, such as the POSIX API, should map easily to the ByteIO web service interface.

### Development schedule

The newly formed OGSA ByteIO WG is now developing this use-case document.

| Milestone | Date |
| --- | --- |
| First Draft Available | June 2005 |
| Ready for public comment review | October 2005 |
| GWD-I publication | Spring 2005 |

Table 3-1 OGSA ByteIO use-case document schedule

### Related documents

This use-case document is intended to be an input to the normative OGSA ByteIO interface document.

# OGSA normative interface schedule

This chapter provides the development schedule for OGSA related normative interface documents. These documents are the product of domain expert WGs other than OGSA-WG. The OGSA Profiles reference these documents.

The list of normative interface documents:

- OGSA ByteIO interface document

- OGSA BES interface document

- WS-Agreement

- JSDL

- RNS

- ACS

- (Should we add WS-* specifications, e.g. WSRF, WSDM?)

## OGSA ACS  interface document

The grid community currently manually creates and manages grid application content which consists of executables, scripts, and data.  This interface document specifies a standard archive format for grid applications as well as a set of web services that provide a way to bundle these components for secure storage and retrieval.

This allows grid applications and their data to be packaged, stored, and then referenced over time as needed across domains.

ACS doesn't interpret or execute information in the contents, rather it just manage them for use by other OGSA-services.

### Development schedule

The OGSA ACS WG is now developing the second draft specification.

| Milestone | Date |
| --- | --- |
| 2nd draft specification document | June 2005 |
| Final specification | September 2005 |
| Preliminary reference implementation | March 2006 |
| Two interoperable reference implementations | June 2006 |

Table 4-2 OGSA ACS interface document schedule

The final specification is expected to be completed this year.  An open source reference implementations should be available late in the year or early 2006.

### Referenced specifications

This interface will use the Solution Deployment Descriptor (SDD), previously described as IUDDs under W3C.  WS-Naming is also expected to be references since application archives can be referenced externally.

| Referenced Specification | Status |  |  |  |  |  | Adoption |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Institutional | De Facto | Evolving | Consortium | Evolving Consortium | Draft | Unimplemented | Implemented | Interoperable | Community | Adopted | Ubiquitous |
| Solution Deployment Descriptor ver.1.0 | X |  |  |  |  |  |  | X |  |  |  |  |
| OGSA Naming Profile 1.0 | X |  |  |  |  |  | X |  |  |  |  |  |
| OGSA WSRF Basic Profile 1.0 | X |  |  |  |  |  | X |  |  |  |  |  |

Table 4-3 OGSA ACS interface referenced specifications

### Expected users

The ACS specification, to be developed by the ACS-WG, is expected to be use initially by the NAREGI project and the Business Grid in Japan. Generally, any job execution management implementations can begin using the specification by using the archive format and incorporating the ACS namespace for application content references and invoking the services to obtain the application and data.

OGSA profile schedule

This chapter provides the development schedule of OGSA profile documents. These documents will be created by OGSA-WG or other domain expert WGs.

The list of profile documents:

- OGSA Basic Profile

- OGSA Naming Profile

- OGSA Basic Data Profile

- OGSA Basic EM profile

- OGSA Basic Security profile

- (Some of the above may be OGSA informational profile)

## OGSA Basic Profile (version 1.0)

The Profile is intended for use when implementing services that are concerned with distributed resource management, grid computing, or other purposes that involve the modeling and management of stateful entities. These services frequently can benefit from the use of interfaces and behaviors defined in the WS-Addressing, WS-Resource framework, and WS-Notification families of specifications. A service implementation that uses those specifications in a manner conformant with this Profile may be said to be “conformant with the OGSA Base Profile 1.0”.

### Development schedule

The OGSA WG is now developing this profile.

| Milestone | Date |
| --- | --- |
| First Draft Available | May 2005 |
| Ready for public comment review | June 2005 |
| GWD-P-R publication | October 2005 |

Table 5-4 OGSA Basic Profile schedule

### Referenced specifications

This profile is based on the WS-I Basic profile version 1.1, the WS-I Basic Security Profile version 1.0, WS-Addressing, WS-ResourceProperties, WS-ResourceLifetime, WS-BaseNotification, and WS-BaseFaults. The following table shows the referenced specifications and their expected “Status” and “Adoption” level when the Basic Profile enters public comment review.

| Referenced Specification | Status |  |  |  |  |  | Adoption |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Institutional | De Facto | Evolving | Consortium | Evolving Consortium | Draft | Unimplemented | Implemented | Interoperable | Community | Adopted | Ubiquitous |
| WS-I Basic profile v1.1 | X |  |  |  |  |  |  |  |  | X |  |  |
| WS-I Basic Security Profile v1.0 | X |  |  |  |  |  |  |  | X |  |  |  |
| WS-Addressing | X |  |  |  |  |  |  | X |  |  |  |  |
| WS-ResourceProperties | X |  |  |  |  |  |  |  | X |  |  |  |
| WS-ResourceLifetime | X |  |  |  |  |  |  |  | X |  |  |  |
| WS-BaseNotification | X |  |  |  |  |  |  |  | X |  |  |  |
| WS-BaseFaults | X |  |  |  |  |  |  |  | X |  |  |  |

Table 5-5 OGSA Basic Profile referenced specifications

### Expected users

This profile is expected to be used by the OGSA ByteIO interface, ….

# OGSA informational profile schedule

This chapter provides the development schedule of OGSA informational profile documents. These documents will be created by OGSA-WG or other domain expert WGs.

## Profile Name

The <Profile Name> is intended for use when implementing services that are concerned with distributed resource management, grid computing, or other purposes that involve the modeling and management of stateful entities. …

### Development schedule

XXXX WG is now developing this profile.

| Milestone | Date |
| --- | --- |
| First Draft Available |  |
| Ready for public comment review |  |
| GWD-P-R publication |  |

Table 6-6 Informational profile document schedule

### Referenced specifications

This informational profile is based on …

| Referenced Specification | Status |  |  |  |  |  | Adoption |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Institutional | De Facto | Evolving | Consortium | Evolving Consortium | Draft | Unimplemented | Implemented | Interoperable | Community | Adopted | Ubiquitous |
| Spec1 | X |  |  |  |  |  |  |  | X |  |  |  |

Table 6-7 Informational profile referenced specifications

### Expected users