## Job Submission Description Language Specification Version 1.1

The Job Submission Description Language (JSDL) is a language for describing the submission requirements of computational jobs. The JSDL specification defines a normative XML schema. No submission API is defined and no assumptions are made about how a JSDL document may be submitted to a job execution system.

In OGSA, JSDL is expected to be combined with the work of other groups: WS-Agreement (GRAAP-WG), Basic Execution Service (BES-WG), etc.

### Development Schedule

The JSDL 1.0 specification has been published as GFD-R-P.056 in November 2005.

The JSDL working group (JSDL-WG) is now developing JSDL 1.1. This is a maintenance release and is not expected to introduce substantial new functionality.

| Milestone | Date |
| --- | --- |
| First draft available | November 2006 |
| Ready for public comment review | January 2007 |
| GFD-R.P publication | June 2007 |

Table 1-1 JSDL 1.1 schedule

The JSDL-WG is also planning the next major release of the specification, JSDL 2.0. A detailed schedule is not available at this time.

An experience document which describes interoperability tests between two or more implementations based on the JSDL  specification may also be produced.

Referenced Specifications

JSDL 1.1 references the Common Information Model (CIM) version 2.9 and ISO/IEC 9945:2003 (POSIX v3).

Table 4-1 JSDL 1.1 referenced specifications

Note that implementations of these two specifications are not required to implement JSDL.

### Expected Use

The BES 1.0 is using JSDL 1.0 for the definition of the submission interface and is also expected to use JSDL 1.1. The HPC Profile WG is profiling JSDL 1.0 with a focus on interoperability.