# Minutes NSI-WG conf call 24 Oct 2012

Attendees:

Guy R.

Jeroen VdH

Henrik T.

Chin G.

Radek K.

John M.

Tomohiro K.

Apologies:

Jerry S.

Inder M

Agenda

Topology document

Preparation for SuperComputing

Documentation

Minutes

Jeroen update on topology document

The following have been merged in to single document:

- Topology representation method for NSI

- Topology distribution mechanism.

Chin asked for an updated set of details on how Perfsonar works to make complete.  This work will be done by Andy and Jeroen.  Then convert to OGF document style and out for public comment.

SuperComputing demo

Jeroen:

Has prepared a topology for the SC demo.

Radek:

GÉANT will support: request, provision, simple modify (no aggregation supported)  Dataplane will be supported.

Henrik:

NORDunet will not be able to contribute to the SC12 demo due to time pressure.

John MacAuley

Surfnet will have reserve, provision, terminate and basic query.  Won’t support modify or release.  Will also support dataplane configuration.

Chin:

uPA will be supported: reserve, basic query, provision and terminate, (not modify)

Will not be building circuits – no data plane.

AIST/Glambda:

Will support NSI v2.0 PA and uPA and will be able to provision data plane.  (Messages supported to be advised).

Action Points:

AP1: Guy to edit NSI CS v2.0 spec.