# Minutes NSI-WG conf call 30 Nov 2011

Attendees:

Jerry Sobieski

Jeroen van der Ham

Radek Krzywania

Tomohiro Kudoh

Henrik Thostrup Jensen

John MacAuley

Chin Guok

Apologies:

Inder Monga

F2f meeting

- Time and location of the next NSI face-to-face meeting was discussed

- Inder has created a google doc to register preferences: https://docs.google.com/spreadsheet/ccc?key=0ApdPt7UGX7yhdHZXZ01STk1CLWYyQ0UxSVRaMm1jZEE&hl=en_US#gid=0

- Action:  everyone to update google doc with their preferences

IT issues

- Gridforge, mailing list and GFD.173 are all experiencing problems at the moment

- Jeroen vdH: OGF is migrating to a new hosting service… issues should be fixed in the next few days.

Demo schedule

- Jerry S. requested people to keep their NSI infrastructure up and running.

- Jerry will discuss upcoming demos at GLIF automated GOAL conference call.

- Possible options mentioned are:

- Spring 2012 time frame: FIA and Terena.

- Autumn 2012 time frame: Nordunet conference, GLIF Oct SC12, SLC Nov

Terena conference

- Radek has submitted the abstract for the Terena paper.

- Jeroen and Jerry are preparing a paper for Topology

- Suggestion for 3rd paper: how to introduce NSI: operational considerations

- Other suggestions:  verification and performance, how NSI supports new emerging technologies such as GENI, Nexpres paper?

Timeline for next year:

- Current open issues that have agreed solutions get added to v 1.1 by February

- An updated v1.1 gets release in time for the GLIF meeting

- Around February we have an NSI f2f meeting to discuss v2.0 features

- v2.0 features are incorporated by the late summer and demonstrated in the autumn at Terena conference and then SC12

Open issues discussion:

- NSI code.google project is: http://code.google.com/p/ogf-nsi-project/

- Issues number 1 through 40 were reviewed and updated.

Action Points

AP1: Version 1.1 of NSI CS protocol document to be updated by GR

AP2: John M. to prepare abstract for Terena paper on operation of NSI