Cloud Demo Coordination Planning

Meeting Minutes

2/17/10

- SNIA CS TWG Update – Mark

  - CDMI v1.0 in process of being reviewed and approved as an SNIA Architecture by the SNIA membership

  - CS TWG face to face meeting next week in San Jose, CA (2/23 & 2/24). Will be working on the reference implementation.

- OCCI Update – Gary

  - Published OCCI documents are out for review till mid-March. Getting feedback from implementations and will update after receiving comments.

  - Working on rendering and parsing of HTML 5 document. Gary has encountered some issues and is working on work around. RCA is used to describe the document component or attribute similar to a schema. If Gary is unable to find a work around he will submit the issue to OpenNebula for resolving.

  - OCCI implementation mostly C

- Need to determine how to integrate CDMI & OCCI

  - Topology – virtual and physical layout of systems/services accessing the cloud using OCCI and CDMI

  - Scope – what are we going to demonstrate i.e. capabilities

  - Mark and Christian will work on diagrams of the use case and design for the demonstration.

- Locations Suggestions for Cloud lab

  - SNIA Technology Center, Colorado Springs, CO

    - Hope to get with SNIA Technology Center to find out available space in equipment room, cost and requirements for using lab space.

  - Need to determine requirements i.e. hardware, software

    - OpenNebula

      - Gary will work on getting a blade server for the lab to support OpenNebula

- Venue for Demonstration -  http://www.ogf.org/OGF29/

  - Need to request keynote presentation slot. OGF will handle getting the presentation slot.

  - June 20 to 22, 2010 – conference

- Timeline

  - June 20 to 22, 2010 – conference

  - June 2 to 4, 2010 – staging

  - CDMI WIP approved by 5/28/10

  - April 28 to 30, 2010 – initial staging

  - Hope to create schedule for review at next week’s meeting.

- Next week’s call will review the diagrams of the use and design for the demonstrations.

  - Webex will be available for next week’s call. Mark will send out the details.

  - Gary is looking for CDMI reference GUI mark ups for capabilities, so he will know what needs to be provided by OCCI reference implementation. Need this so CDMI and OCCI implementations can map to each other. Will use google group mailing list to exchange GUI mark ups and capabilities for CDMI & OCCI.